## Slide 1
RDA Discovery
High level & Detailed Implementation Plans
BSI
April 21, 2015

## Slide 2
1. BSI
Timeline Overview and Plan
Detailed Plan
RRF
Individual WS
Data Dictionary
Data Quality
Jan
Credit Risk
Operational Risk
ALM
AML / Conduct
Finance
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
Including gaps detected
T-24 Architecture GS Assessment
Provisioning / Adequation of T24
Generation of metrics2 (feed to Capa de Agr. Corp. de R.de Crédito)
Generation of metrics1 (feed to Corporate Business Book)
Generation of metrics1 (feed to SI PBC/NP)
Provisioning / Adequation of T24
Generation of metrics1 (feed to Cristine)
GS Formalization (SI PBC / NP)
SHUSA DWH ALM Implementation (TBD)
DQ Governance Local
Implementation
DQ KPIs scorecard implemented
DQ Program implementation for critical lines of action
Data Clusters model plan completed
Top Mgt. metrics E2E traceability
Generation of metrics1 (feed to San SIRO)
SANSIRO provisioning
T-24 Architecture GS Assessment
Provisioning / Adequation of T24
T-24 Architecture GS Assessment
DD Tool Local Implementation
Framework Implementation
Certification
2016
2015
SHUSA Dependencies
Implementation of RDA USA Gov. Model Committees
Functional definition of metrics
Analyze, adjust and approve the frameworks at the local level
Receive Target Operating Model SHUSA
SHUSA approve and distribute the frameworks1
Implementation of CDO/Risk MI
Reporting Generation Documents
Financial information anticipation
Certification
Certification (preliminary)
Plan Review according with identified gaps
“Manual” Execution Opt. Project of delivery information to Group
Automation Shipments optimization Project for CR metrics of RRF