## Slide 1
RDA Discovery
High level & Detailed Implementation Plans
Puerto Rico
April 21, 2015

## Slide 2
1. Banco Santander Puerto Rico
Timeline Overview and Plan
Detailed Plan
RRF
Individual WS
Data Dictionary
Data Quality
Jan
Credit Risk
Market Risk
Operational Risk
ALM
AML / Conduct
Finance
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
Tutela Architecture GS Assessment
Provisioning / Adequation of GS
Altair / Corp MIS Architecture GS Assessment
Generation of metrics1 (feed to Corporate Business Book)
Generation of metrics1 (feed to Cristine)
Generation of metrics1 (feed to SI PBC/NP)
Generation of metrics1 (feed to San SIRO)
GS Formalization (SI PBC / NP)
Including gaps detected
SHUSA DWH ALM Implementation (TBD)
Top Mgt. metrics E2E traceability
2015
2016
Certification
SHUSA Dependencies
Implementation of RDA USA Gov. Model Committees
Functional definition of metrics
Analyze, adjust and approve the frameworks at the local level
Receive Target Operating Model SHUSA
SHUSA approve and distribute the frameworks1
Implementation of CDO/Risk MI
Reporting Generation Documents
Financial information anticipation
Generation of metrics2 (feed to Capa de Agr. Corp. de R.de Crédito)
Tutela. GS Adequation
Automation of the provisioning process for ALM
Transfer existing platform to NY Market Risk (AIRE)
Framework Local Implementation
DD Tool Local Implementation
DQ Governance Local
Implementation
DQ Program implementation for critical lines of action
Data Clusters model plan completed
DQ KPIs scorecard & control processes implemented
Tutela. GS Adequation
“Manual” Execution Opt. Project of delivery information to Group
Automation Shipments optimization Project for CR metrics of RRF
Certification
Certification (preliminary)
Plan Review according with identified gaps