## Slide 1
RDA Discovery
High level & Detailed Implementation Plans
SCUSA
April 23, 2015

## Slide 2
Detailed Plan
1. SCUSA’s Implementation Plan
Timeline Overview and High Level Plan
RRF
Individual WS
Data Dictionary
Data Quality
Credit Risk
Market Risk
Operational Risk
ALM
AML / Conduct
Finance
EDW Architecture GS Assessment
Provisioning / Adequation of EDW
Generation of metrics2 (feed to Capa de Agr. Corp. de R.de Crédito)
GS Assessment
(Archer)
Generation of reports2 (upload to Argus)
EDW Architecture GS Assessment
Provisioning / Adequation of EDW
Generation of reports2 (feed to Corporate Business Book)
Archer, IRGC, SI PBC, or NP decision
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
Generation of reports2 (feed to SI PBC/NP)
Generation of reports2 (feed to San SIRO)
SHUSA Argus Implementation (TBD)
Enterprise Risk Data Framework & Enterprise Data Management Framework
Including gaps detected
Implementation waves shown according to SCUSA plan depending on the prioritization established for KDE, metadata, DQ, etc.
SCUSA Implementation Wave 1(3) – RDA - Corp
SCUSA Implementation Wave 3(3) – RDA - Entity
SCUSA Implementation Wave 2(3) – RDA - Entity
Implementation of RDA USA Gov. Model Committees
Integration of Personal Lending portfolios in GS
Functional definition of metrics
Define SCUSA – IHC interface files
Analyze, adjust and approve the frameworks at the local level1
2015
2016
Top Mgmt. Metrics E2E traceability
Receive Target Operating Model SHUSA
SHUSA approve and distribute the frameworks1
Implementation of CDO/Risk MI
Reporting Generation Documents
Transfer existing platform to NY Market Risk (AIRE)
Framework Local Implementation
Certification
Certification
Certification (preliminary)
SHUSA / Corporate
Dependencies
DQ Governance Local
Implementation
DQ Program implementation for critical lines of action
Data Clusters model plan completed
DQ KPIs scorecard implemented
Provisioning / Adequation of EDW
Financial information anticipation
Provisioning / Adequation of Archer
EDW Architecture GS Assessment
DD Tool Local Implementation
Elaboration of quality sub-plans for incidences on AQR2
Execution of AQR2 plans
Plan Review according with identified gaps
“Manual” Execution Opt. Project of delivery information to Group
Automation Shipments optimization Project for CR metrics of RRF

## Slide 3
Detailed Plan
1. SCUSA’s Implementation Plan
High Level Plan_ SCUSA Detail
RRF
Individual WS
Data Dictionary
Data Quality
Framework Local Implementation
GS Provisioning / Adequation / Gap Analysis completion
GS Formalization – Validate systems that EDW feeds will include
Architecture GS assessment model
Integration of Personal Lending portfolios in GS
SCUSA Implementation Wave 1(2) – RDA - Corp
Jan
Feb
Mar
Apr
May
Jun
Jul
Aug
Sep
Oct
Nov
Dec
Q1
Q2
2016
EDW enhancements for RDA-Corp
Generation of Metrics – SCUSA.
Feed to Corp Systems - TBD
- EDW enhancements, IHC data feeds
- Reporting Metrics generation will be handled iteratively between Aug – Dec.
Define SCUSA – IHC interface files
2015
Enterprise Risk Data Framework & Enterprise Data Management Framework
Implementation waves shown according to SCUSA plan depending on the prioritization established for KDE, metadata, DQ, etc.
Top Mgmt. Metrics E2E traceability
Certification
Certification
Credit Risk
Market Risk
Operational Risk
ALM
AML / Conduct
Finance
DD Tool Local Implementation
Implementation of RDA USA Gov. Model Committees
Functional definition of metrics
Implementation of CDO/Risk MI
Reporting Generation Documents
Analyze, adjust and approve the frameworks at the local level1
Financial information anticipation
SCUSA Implementation Wave 2(2) – RDA - Entity
SCUSA Implementation Wave 3(3) – RDA - Entity
DQ Governance Local
Implementation
DQ Program implementation for critical lines of action
Data Clusters model plan completed
DQ KPIs scorecard implemented
Elaboration of quality sub-plans for incidences on AQR2
Execution of AQR2 plans
Certification (preliminary)
Plan Review according with identified gaps
SHUSA / Corporate
Dependencies